# DEVELOPMENT_WORKFLOW.md

# AllInvites — Development Workflow

Version: 1.0

Status: Approved

---

# 1. Purpose

## Objective

This document defines the mandatory workflow that every AI agent must follow when implementing features for the AllInvites platform.

The workflow ensures consistency, minimizes architectural drift and prevents undocumented assumptions.

This process is mandatory for every implementation.

---

# 2. Core Principle

Implement only what has been requested.

Never implement additional functionality without explicit approval.

---

# 3. Standard Workflow

Every implementation follows the same sequence.

Business Understanding

↓

Documentation Review

↓

Implementation Plan

↓

Approval (when required)

↓

Implementation

↓

Testing

↓

Self Review

↓

Delivery

No step may be skipped.

---

# 4. Step 1 — Business Understanding

Before writing code, identify:

- Business objective.

- User role(s) involved.

- Expected outcome.

- Business constraints.

If the objective is unclear, stop and request clarification.

---

# 5. Step 2 — Documentation Review

Review the relevant project documentation.

Priority order:

1. MASTER_SPEC.md

2. USER_FLOWS.md

3. UI_SPEC.md

4. Architecture.md

5. ADRs

6. API_SPEC.md

7. SECURITY.md

8. DEPLOYMENT.md

9. AI documentation

Document any conflicts before proceeding.

---

# 6. Step 3 — Impact Analysis

Determine the implementation scope.

Identify:

- Modules affected.

- Domain entities involved.

- Use Cases required.

- APIs affected.

- Database impact.

- Security implications.

- Test impact.

Avoid modifying unrelated modules.

---

# 7. Step 4 — Implementation Plan

Prepare a concise implementation plan.

Include:

- Files to create.

- Files to modify.

- Architectural approach.

- Dependencies.

- Risks.

Implementation begins only after the plan is complete.

---

# 8. Step 5 — Implementation

Implement incrementally.

Each change should:

- Respect Clean Architecture.

- Preserve existing behavior.

- Keep the project buildable.

- Avoid unnecessary refactoring.

Do not introduce speculative improvements.

---

# 9. Step 6 — Testing

Validate the implementation.

Testing includes:

Unit Tests

Integration Tests

End-to-End Tests (when applicable)

Verify that existing functionality remains unaffected.

---

# 10. Step 7 — Self Review

Before delivering, review:

Architecture

Naming

Readability

Security

Performance

Documentation impact

Remove:

Unused imports

Dead code

Debug statements

Temporary comments

TODOs without approval

---

# 11. Step 8 — Delivery

Every delivery should include:

Summary of changes.

Files created.

Files modified.

Tests executed.

Known limitations.

Documentation updates required.

Do not omit relevant information.

---

# 12. Change Management

One task should address one business objective.

Avoid combining unrelated work in a single implementation.

Large features should be divided into smaller increments.

---

# 13. Refactoring Policy

Refactoring is allowed only when:

It directly supports the requested implementation.

It improves maintainability.

It does not introduce behavioral changes.

Large refactors require explicit approval.

---

# 14. Bug Fix Workflow

When fixing defects:

Understand the root cause.

Avoid symptom-based fixes.

Implement the smallest safe correction.

Add or update tests to prevent regression.

---

# 15. Documentation Updates

If implementation changes documented behavior:

Identify affected documentation.

Recommend updates before closing the task.

Documentation should remain synchronized with the codebase.

---

# 16. Escalation Rules

Stop and request clarification when:

Requirements conflict.

Documentation conflicts.

Business rules are missing.

Architecture would be violated.

Security requirements are unclear.

Never resolve uncertainty through assumptions.

---

# 17. Definition of Complete

A task is complete only when:

✓ Business objective achieved.

✓ Documentation respected.

✓ Architecture preserved.

✓ Tests completed.

✓ Code reviewed.

✓ No undocumented assumptions introduced.

---

# 18. Final Principle

Think first.

Plan second.

Implement third.

Validate always.